## Slide 1
QUALITY CONTROL & ASSURANCE THROUGH SMART APPLICATION TOOLS
Private and confidential
G Shravan Kumar
Executive Vice President - Technical Due Diligence & Project Management
Cube Highways Technologies Pvt. Ltd.

## Slide 2
Topic Name
Private and confidential

## Slide 3
Private and confidential
Agenda
Problem Statement
Solution
Summary
Benefits
Introduction

## Slide 4
Introduction
Private and confidential
04
MoRTH and IRC codes has set guidelines for quality tests and checklists to ensure systematic and high-quality construction
Lack of compliance can lead to critical quality issues, as highlighted in MoRTH Quality control zone and NHAI circulars dated 01st November 2020 and 09th August 2024, respectively.
  Deficient thickness of granular/bituminous/concrete layers.
  Settlements near approach slabs
  Depressions or cracks in concrete slabs.
  Inadequate slope and compaction of earthen shoulders and embankments.
  Use of non-specified grades of bitumen. Bitumen quantity not adhering to design mix requirements.
  Failure to follow step-by-step procedures for embankment or subgrade construction, leading to early settlement, particularly near approach slabs.
  Tests for materials and proprietary items must be conducted at site laboratories or by third parties; these are often overlooked.
  Inadequate protection works.
  The frequency of material testing does not comply with IRC and MoRTH specifications.
  Quality Assurance Plans (QAP) are too generic and lack project-specific details.
  Earth filling in embankments/subgrades is not being done with the required layer thickness according to MoRTH specifications
  PCC/CC has been backdated, yet many permanent/safety works remain incomplete, and some completed works show poor construction practices.

## Slide 5
Figure: Paper based reporting at site
Delays
Collaboration
Course corrections
Decision-making
Dispute resolution
Issues
Time Consuming
Storage space and Security issues
Prone to damage and document loss
Environmental damage
Document transportation
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Problem Statement
Private and confidential

## Slide 6
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Figure: Untested Concrete cubes

## Slide 7
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Figure: MoRTH Quality Control Zone circular dated 01-10-20

## Slide 8
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.

## Slide 9
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Figure: Failure in recently constructed flexible pavement and rigid pavement
Figure: Non-adherence of standard construction procedure

## Slide 10
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists inline with new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Figure: Sample CTB Checklist (New Materials)

## Slide 11
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Figure: Issue tracking of settlement at a location
25-09-2020 | 20 mm settlement was observed
 | Rectified with DBM
10-10-2020 | Bituminous concrete was completed
24-11-2020 | 15 mm settlement observed
In Dec 2020 | Rectified by doing patch work
22-01-2021 | 15mm settlement observed
Figure: Issue tracking of backfilling near box culvert`s

## Slide 12
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Figure: Issue tracking of Well Filling

## Slide 13
Problem Statement
Private and confidential
Challenges associated with paper-based reporting
The Frequency of testing of different material & products viz. Steel, Cement, Aggregate, Emulsion, MBCB material tests, etc. being used at site is not in accordance with IRC:SP-112 and MoRTH specifications for Roads & Bridges as per circular dated 09-08-2024.
Limited inspection scope of current quality monitoring practices by IE/AE.
Absence of real-time quality control monitoring and a centralized database for comprehensive project oversight for all stakeholders
Early failures in pavement and structures caused by non-adherence to standard construction procedures outlined by IRC/MoRTH
Requirement for a unified platform for standardized quality control
Non updation of checklists with the updation of new technologies and methodologies.
Inconsistent adherence to site instructions and non availability of issue tracking methods.
Absence of predate connectors to identify the recurring issues.
Insufficient oversight on overall construction quality ratings and absence of an overall project quality index.
Figure: Recurring issues predate connector
Figure: Recurring issue of Honey combing

## Slide 14
Solution
Private and confidential
http://
Application Integration
  The quality control tests, Checklists, Request for Inspection (RFI), Daily Progress Report (DPR) and other procedures are integrated within the mobile application
  The application serves as a centralized platform for real-time monitoring and documentation
Features and Functionality
User-friendly interface ensures ease of use for all stakeholders, from project managers to on-site engineers.
Designed to streamline quality control process which helps inspectors monitor and maintain job quality more effectively, minimizing construction errors
Continuous tracking of every construction process step, ensuring quality control requirements are met not only at task completion but throughout each phase
Introduce a Project Quality Index (PQI) that assigns scores to key activities based on defined quality attributes. This index offers a clear, objective measure to evaluate the quality of work performed by the contractor.
Auditing and feedback for continuous improvement
The application’s auditing capabilities enable feedback to the executing team, pinpointing areas for corrective action based on PQI evaluations. This fosters ongoing improvement in quality management and standards compliance
The adoption of digital solutions contributes to sustainable infrastructure development.
Application development: Advanced digital tools offer an efficient solution by enabling the collection, storage, reporting, and compilation of data. These tools streamline processes, save time, and ensure accurate reporting. With the widespread use of mobile phones and internet availability across the country, cloud management and web data connectivity have improved significantly.

## Slide 15
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
05
07
06
08
Benefits
Private and confidential
04

## Slide 16
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
05
05
05
08
09
10
Private and confidential
Benefits

## Slide 17
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
08
09
10
Private and confidential
Benefits

## Slide 18
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
05
08
09
10
Benefits
Private and confidential

## Slide 19
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
08
09
10
Private and confidential
Benefits

## Slide 20
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
08
09
10
Application
Raising and assigning of RFI”s
Checklist of corresponding activity is populated
RFI
Convert to CAR
Convert to DPR
OPEN
CLOSED
CAR Closed
YES
NO
Convert to NCR
All the queries have been addressed
Submit
Private and confidential
Benefits

## Slide 21
Example
Private and confidential
Dashboard on with the help of Sharepoint & PowerBI

## Slide 22
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
08
09
10
Chart: GSB Observations on execution
| Toeline | Material spread | Debris | Homogenity | Loose Thickness | Compacted Thickness | Min OMC | Roll Pattern | Roll passes | DO Compaction | Evenness | Roll marks | Tolerance Level | safety
 | 2 | 1 | 3 | 6 | 0 | 6 | 7 | 0 | 42 | 48 | 0 | 0 | 3 | 0
Benefits
Private and confidential

## Slide 23
Example
Private and confidential

## Slide 24
Example
Private and confidential
S.No | Description of Work | From (km) | To (km) | Side | Depth in mm* | Length (km) | Remark
1 | Rutting on 2nd and 3rd lane | 89.600 | 93.300 | RHS | 20 | 3.7 | As per our records there was repeated issue of compaction in this stretch
 |  |  |  |  |  |  | Issue with WMM 1st layer compaction from km 90.130 to 91.500
 |  |  |  |  |  |  | Issue with WMM top layer - 7/10 observation had compaction issue from km 89.400 to km 93.900
 |  |  |  |  |  |  | From 89.600 -90.500 while executing DBM, the transported material was not covered with tarpaulin which could have resulted in temperature loss
 |  |  |  |  |  |  | From km 91.000 - km 91.600, issue raised w.r.t loose thickness of BC
2 | Rutting on Slow Lane | 107.550 | 108.250 | RHS | 20 | 0.7 | As per our records from Km 108.500 to 108.680 we reported deficiency in compaction of GSB layer
 |  |  |  |  |  |  | Bleeding 107.600 to 107.700 in BC
3 | Rutting on Slow Lane | 119.020 | 119.750 | RHS | 25 | 0.73 | As per our records from Km 119.000 to 119.850 we reported deficiency w.r.t segregation (3/4 observation) and 1 observation of compaction.
4 | Rutting on 3rd Lane | 120.780 | 121.550 | RHS | 20-25 | 0.77 | As per our record we made two observations from km 120.800 to km 121.230, in which segregation was reported in WMM 1st Layer
 |  |  |  |  |  |  | As per our record we made two observations of compaction out of which one failed from km 120.780 to km 121.230 in WMM top layer

## Slide 25
Example
Private and confidential
Summary of observations by tagging the issues from IE inspection reports
S. no . | Defects/lapse s found as Per Site Observation | Improvement/ Rectification Suggested by IE | Status of Improvement/ Rectification for the month of |  |  |  |  |  | 
 |  |  | Jan’24 | Feb’24 | Mar’24 | Apr’24 | May’24 | June’24 | July’24
6 | Crash barrier damaged | Should be rectified immediately | No issues | No issues | Issue | Issue | Rectified | Rectified | Rectified
7 | Road Marking faded | Should be rectified immediately | No issues | Issue | Issue | Rectified | Rectified | Rectified | In Progress
8 | Kerb Painting Peel-off | Should be repainted | Issue | Increased 2x | Increased 2x | Increased 2x | In progress | In progress | In progress
9 | Replacement of tress | Should be planting trees immediately | Increased 2x | Increased 2x | Increased 4x | Increased 4x | In progress | In progress | In progress
10 | Blinker damaged | Should be rectified immediately | Rectified | Rectified | Rectified | Rectified | Rectified | Rectified | Rectified

## Slide 26
Example
Private and confidential
Maintaining Correspondence in SharePoint

## Slide 27
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
08
09
10
Benefits
Private and confidential

## Slide 28
Example
Private and confidential

## Slide 29
Example
Private and confidential
Distress​ | Jan- Mar 2025 Q1​ | Apr – June 2025​ Q2​ | July – Sept 2025​ Q3​ | Oct – Dec 2025​ Q4​ | Jan- Mar 2026 Q1​ | Remarks / Analysis​
Pothole​ | No​ | Pothole/ Patch repaired​ | No​ | Pothole/ Patch repaired​ | Pothole Reappeared​ | Investigate BC Mix/ base/sub-base & drainage​
Cracks​ | Low severity cracks​ | Moderate severity cracks​ | Cracks sealed​ | Cracks Reopened​ | Full depth Propagation​ | BC Mix / Structural Investigation​
Rutting​ | No​ | Minor rutting​ | Surface corrected​ | No​ | No​ | None​
Flexible Pavement Distress Monitoring –Recurring Failure
No Distress
Minor Distress
Rectified
Recurring Distress
Critical Condition
Interpretation: Repeated rectification followed by recurring distress indicates unresolved root causes. Further investigation into bituminous mix properties, drainage, and base/sub-base structural integrity is recommended.

## Slide 30
Example
Private and confidential

## Slide 31
Benefits
Data integration and reporting
Document trials
Real-Time collaboration Decision making and increased productivity
Enhancing project quality by using Project Quality Index feature
Offline functionality
Alerts and notifications
Cost and Resources saving Sustainability
Digital checklists for real-time monitoring
Enhanced inspection management
Comprehensive documentation features
Data access and Traceability
Reports and Dashboards
01
02
03
04
05
07
06
08
09
08
Quality
Cost
Resources
Benefits
Private and confidential

## Slide 32
Solution
Private and confidential
  Digital checklists for real-time monitoring
  Enhanced inspection management
  Comprehensive documentation features
  Data access and Traceability
  Data integration and reporting
  Document trials
  Real-Time collaboration , decision making and increased productivity
  Enhancing project quality by using Project Quality Index feature in the application.
  Sustainability : Ensuring construction quality through app monitoring will extend the life of any project reducing the need for repair, rehabilitation and reconstruction which are resource intensive. It will also provide a base data for performance evaluation of any product, technology and the project itself over the lifecycle. The data will serve as a key input during any policy making, upgradation and modification in IRC specifications.

## Slide 33
Private and confidential
It is better to fix a problem when it is small than to wait and let it become a bigger problem
A stitch in Time Saves Nine

## Slide 34
Private and confidential
Thank You.